POC Deployment Paths

Tier 1 (EC2 only) vs Tier 2 (EKS)  ·  Stockholm, eu-north-1  ·  v0.1

Minelli-D  ·  October 2026  ·  synthetic data only

PROPOSAL To decide together. This document compares the two ways of deploying the POC, so we can choose how to start. Decided: Tier 1 only (EC2, no EKS), On-Demand. Tier 2 stays documented here as a possible later step. Full design: poc-tier1-spec.docx.

| Already decided |  |
| --- | --- |
| Region | Stockholm (eu-north-1) |
| Terraform split | a base setup kept between sessions (about $1/month) and a lab setup created per session, then destroyed |
| KMS key | one key, created once and reused; no automatic rotation |
| Data | synthetic payslips only (TASK-01) |
| Path | Tier 1 only: EC2, no EKS (decided 1 October 2026) |
| Purchasing | On-Demand (decided 1 October 2026, replacing Spot); Spot stays available as an option |

## 1. The idea in one line

EKS doesn't replace EC2. An enclave always runs on an EC2 instance. With EKS, that instance becomes a Kubernetes worker node and the enclave still runs on it. Kubernetes only decides when and where the enclave starts.

Schema 5 · Two paths, same confidential core. Both reuse the base setup; only the lab setup differs.

REMEMBER Same core, different driver. On both paths the enclave, the attestation and the KMS check are identical. On Tier 1 you start the enclave; on Tier 2 Kubernetes starts it.

## 2. What stays the same on both paths

| Component | Role | Difference between the paths |
| --- | --- | --- |
| KMS key (base) | releases the data key only to the enclave whose PCR0 matches | only the IAM role in the policy: the instance role on Tier 1, the pod role on Tier 2 |
| S3 bucket (base) | holds the encrypted payslips, the enclave image and the encrypted report | none |
| Enclave image (EIF) | the code: payroll_rules.py + reconcile.py | none: same image, same PCR0 |
| Data and formulas | payslips-2026-H1.json, rules it-simplified-0.1 | none |
| Security rule | ciphertext in, ciphertext out (guide, section 2.5) | none |
| Success tests | enclave finds the 29 errors; KMS refuses everyone else | Tier 2 adds the automation test |

## 3. What changes

|  | Tier 1 · EC2 only | Tier 2 · EKS |
| --- | --- | --- |
| Who starts the enclave | you, with nitro-cli in an SSM session (no SSH, no open ports) | a Kubernetes Job, through the Nitro Enclaves device plugin |
| How the code arrives | the instance downloads the enclave image from S3 | the pod image in ECR contains the enclave image |
| AWS identity for KMS | the EC2 instance role | a Pod Identity role, never the node's role |
| Extra components | none | EKS control plane, node group with launch template, device plugin, hugepages, ECR repository, Pod Identity agent, Job manifest |
| Network | one subnet, no inbound rules | nodes must reach the EKS API, ECR, STS and S3 |
| Scaling | manual: one instance | Jobs, node group scaling to zero |
| Time to create / destroy | ~3 min / ~2 min | ~15–20 min / ~10–15 min |
| What can go wrong | little: enclave memory settings, IAM | more: node bootstrap, networking, device-plugin labels, hugepages size, image pulls |
| Exam topics | EC2 purchasing, IAM roles, KMS, S3 encryption | all of Tier 1, plus EKS, IRSA / Pod Identity, scaling |

## 4. Cost in Stockholm

### 4.1 Unit prices

| Item | Price | Source |
| --- | --- | --- |
| m6i.xlarge On-Demand (4 vCPU, 16 GiB) | $0.204/hour | DoiT tracker |
| m6i.xlarge Spot | from $0.045/hour | DoiT tracker |
| c6i.xlarge On-Demand (4 vCPU, 8 GiB), alternative | $0.182/hour | DoiT tracker |
| EKS control plane (standard support) | $0.10/hour | AWS EKS pricing |
| KMS customer managed key | $1/month, prorated hourly; free while scheduled for deletion; each rotation adds $1/month (up to two) | AWS KMS pricing |
| KMS requests | first 20,000/month free | AWS KMS pricing |
| Public IPv4 address | $0.005/hour | AWS VPC pricing |

m6a.xlarge, the instance chosen in v1 of the guide, has no Stockholm price data in the tracker, so this document uses m6i.xlarge. It supports enclaves: in the M6i family only m6i.large and m6i.metal are excluded. Prices checked on 1 October 2026; confirm them in the AWS Pricing Calculator.

### 4.2 What a session costs

|  | 3-hour session, On-Demand | 3-hour session, Spot | If forgotten for a month |
| --- | --- | --- | --- |
| Base setup only | — | — | ~$1 |
| Tier 1 · EC2 only | ~$0.65 | ~$0.20 | ~$155 |
| Tier 2 · EKS | ~$0.95 | ~$0.50 | ~$230 |

Sessions include the instance, a public IPv4 address and a small disk. Data transfer and S3 are cents.

TRAP The real risk isn't the session, it's forgetting to destroy. Two safeguards: a budget alert in the base setup, and terraform destroy on the lab setup at the end of every session.

## 5. The Terraform setups for each path

| Setup | Lifetime | Tier 1 contents | Tier 2 contents |
| --- | --- | --- | --- |
| base | kept between sessions | KMS key (no rotation, protected from destroy), S3 bucket, budget alert | the same, plus an ECR repository for the pod image |
| lab | created per session, then destroyed | VPC with one subnet, security group with no inbound rules, instance role, EC2 instance with enclaves enabled | VPC with subnets, EKS cluster, node group with enclave launch template, Pod Identity role, device plugin, Job |

Terraform state stays as local files in this folder, never committed to git.

## 6. A session, step by step

### 6.1 Tier 1 · EC2 only

- terraform apply the base setup (first time only).

- terraform apply the lab setup (about 3 minutes).

- On the instance, build the enclave image, read its PCR0 and store the image in S3 (first time only).

- Pin PCR0 in the key policy: terraform apply on base with enclave_pcr0 (first time only, free).

- Encrypt the payslip JSON locally with a data key and upload it to S3.

- Run the enclave: Mode A on the 580 payslips.

- Negative test: call the same Decrypt from the instance, outside the enclave. KMS must answer AccessDenied.

- Download the encrypted report, decrypt it, and check the score: 29 matched.

- terraform destroy the lab setup.

### 6.2 Tier 2 · EKS

- The base setup already exists. Add the ECR repository.

- Build the pod image (enclave image + vsock-proxy) and push it to ECR.

- terraform apply the lab setup (about 15–20 minutes).

- Install the device plugin, label the node and set hugepages.

- Add the pod role to the key policy. PCR0 stays the same.

- Run the Kubernetes Job.

- Negative test: a normal pod without the enclave asks for the key. KMS must answer AccessDenied.

- Read the report as in Tier 1.

- terraform destroy the lab setup (about 10–15 minutes), then check that nothing is left behind.

## 7. What each path proves

| # | Success test | Tier 1 | Tier 2 |
| --- | --- | --- | --- |
| A | The enclave decrypts the payslips, runs Mode A and finds the same 29 errors | Yes | Yes |
| B | The same Decrypt from outside the enclave is refused by KMS | Yes | Yes |
| C | The report leaves encrypted; only the status line is in clear | Yes | Yes |
| D | After terraform destroy, only the base setup remains | Yes | Yes |
| E | Kubernetes starts the job and scales the node back to zero | — | Yes |

## 8. Recommendation

Start with Tier 1, then move to Tier 2.

- Tier 1 proves the hard part (tests A to D) with the fewest moving parts and the lowest cost.

- When something fails, there are few places to look: enclave settings, IAM or the key policy.

- Nothing is thrown away: the base setup, the enclave image, the data and the key policy logic all carry over to Tier 2.

- Tier 2 then adds only orchestration (test E), which is the platform part of the project.

DECIDED Decided on 1 October 2026: Tier 1 only, EC2 with no EKS, On-Demand (Spot was considered, then dropped to avoid capacity surprises).

## 9. Open points before writing Terraform

| # | Question | Options | Proposal |
| --- | --- | --- | --- |
| 1 | Instance type | m6i.xlarge (16 GiB) · c6i.xlarge (8 GiB) | m6i.xlarge: more memory for the enclave, about $0.02/hour more |
| 2 | Lab network | public subnet with no inbound rules + SSM · private subnet + VPC endpoints | public subnet with no inbound rules for the POC; endpoints in Tier 2 or later |
| 3 | Output key (D10) with one key | one key, input and output separated by encryption context · a second results key (+$1/month) | to discuss |
| 4 | Purchasing | On-Demand · Spot | Decided: On-Demand (~$0.65 per 3-hour session). Spot stays available as the Terraform variable use_spot. |